## Slide 1: Software Engineering
Chapter 2
Software Process (Life Cycle)
Learning Outcomes
  Appreciate the need for a defined software process
  Be able to describe in detail the main software process models
  Be able to compare software process models and choose between them
  Understand software process improvement and maturity
  Know about alternative approaches – agile and reengineering
Text: Priestley Chapter One and Chapter Three
Bruegge & Dutoit Chapter Fifteen and Chapter Sixteen

## Slide 2: Model
Represent the software process you used on your last programming assignment.
sequence
output /input
artefact
activity

## Slide 3: Primitive software process model
Analyse Requirements
Write Code
Requirements Specification
Source Code
Verdict: For a simple program written by one person, this works fine!
Represent the software process you used on your last programming assignment.
sequence
output /input
artefact
activity

## Slide 4: Process
Suppose the last software process needed two programmers working together

## Slide 5: More complex software process model
Analyse Requirements
Write Code
Requirements Specification
Source Code
Design Module Structure
Structure Chart

## Slide 6: Exercise: describe the generic engineering process
Generic – building any product

## Slide 7: Generic engineering process
Generic – building any product
  Specification - set out requirements and constraints
  Design - Produce a paper model of the system
  Manufacture - build the system
  Test - check the system meets the required specifications
  Install - deliver system to customer and ensure it is operational
  Maintain - repair faults in the system as they are discovered

## Slide 8: Software Process - Who is involved?

## Slide 9: Software Process - Who is involved?

## Slide 10: Object Model of Software Process Activities

## Slide 11: Software process models
Waterfall model
  Separate and distinct phases of specification and development
Spiral Model and...
Incremental and Iterative Models
  Specification and development are interleaved
  Various versions
  Agile Methods
Formal transformation
  A mathematical system model is formally transformed to an implementation
Reuse-based development
  The system is assembled from existing components

## Slide 12: Waterfall model
Requirements Definition
Design
Implementation
Verification & Validation
Installation
Operation & Maintenance

## Slide 13: Problems with the Waterfall Model?
?

## Slide 14: Problems with the Waterfall Model?
Managers love waterfall models:
  Nice milestones
  No need to look back (linear system), one activity at a time
  Easy to check progress : 90% coded, 20% tested
But, most software development is iterative
  During design, problems with requirements are identified
  During coding, design and requirement problems are found
  During testing, coding, design& requirement errors are found
System development is a nonlinear activity
  Often have to revisit and rework previous tasks
Verification and Validation (Testing) comes too late (very risky!)

## Slide 15: Evolutionary Strategies
Main purpose of software process model is “to give risk-reducing structure” [Ould, 1990].
Growing recognition that in many cases software should be developed in an evolutionary fashion [e.g. McConnell, 1993]
e.g. Microsoft Visual C++ is shipped every 4 months
Agile Methods (more later) are all evolutionary
Software is “grown” rather than “built”
Ould, M.A., Strategies for Software Engineering: The Management of Risk and Quality, John Wiley, NY, 1990.
McConnell, S., Rapid Development: Taming Wild Software Schedules, Microsoft Press, Redmond, WA, 1996

## Slide 16: Evolutionary models
Waterfall is poor at managing risk
Waterfall assumes that all requirements can be obtained upfront
Prototyping could provide the answer
  Throwaway prototyping = building a prototype just to test a hypothesis.
    In Extreme Programming this is known as a spike. Then build the real product.
  Evolutionary Prototyping – build a prototype as a demonstrator, then use it as a base to build the full functionality
  Prototyping particularly common in designing GUI’s
  Lower risk since testing is very early! Risk is spread out.
Difficulties?

## Slide 17: Evolutionary models
Waterfall is poor at managing risk
Waterfall assumes that all requirements can be obtained upfront
Prototyping could provide the answer
  Throwaway prototyping = building a prototype just to test a hypothesis.
    In Extreme Programming this is known as a spike. Then build the real product.
  Evolutionary Prototyping – build a prototype as a demonstrator, then use it as a base to build the full functionality
  Prototyping particularly common in designing GUI’s
  Lower risk since testing is very early! Risk is spread out.
Difficulties?
  Planning
  Managers don’t like it
  No guarantee that the end will be reached
  Architecture could get messy – need for rework

## Slide 18: Spiral Model (Boehm 1987)
Note: This is an example of how the spiral model might work
* = start
*

## Slide 19: Spiral Model
Determine objectives, alternatives, constraints
Evaluate alternatives, identify and resolve risks
Develop & verify next level product
Plan Next Phase
time
cost
1
2
3
4

## Slide 20: Spiral Model – risk
To understand the spiral model we need to understand risk
Risk = the possibility that some loss is incurred
Risk Exposure (RE) = probability * loss
Risk Analysis
  Risk Identification
  Risk Assessment (RE)
  Risk Prioritisation = ranking
  Risk Resolution = accept it OR reduce it OR avoid it
  Risk Monitoring = where a risk is accepted watching possible triggers that might cause the risk

## Slide 21: Spiral Model
The spiral model is an iterative model with the following activities:
  Determine objectives, alternatives and constraints (1st quadrant)
  Evaluate Alternatives (2nd quadrant)
  Identify risks (2nd quadrant)
  Resolve risks (2nd quadrant)
  If a certain risk cannot be resolved satisfactorily, terminate the project (2nd quadrant)
  Develop a series of prototypes for the identified risks starting with the highest risk. (2nd quadrant)
    Aim is to make sure the highest risks are dealt with
  Use a waterfall model (incremental may also be appropriate) for each next-level product development (3rd quadrant)
  Evaluate the results of the “cycle” and plan the next round (4th quadrant)

## Slide 22: Iterative and Incremental Development (IID)* What, how, why?
Set of Requirements
Interation 1
Interation 2
Interation 3
Iteration 1
Iteration 3
Iteration 2
Why is this good?
*of which the Spiral Model is an example
Notes: Match with iCORE focus areas.
Pervasive character of software

## Slide 23: Iterative and Incremental Development (IID) What, how, why?
Set of Requirements
Interation 1
Interation 2
Interation 3
Iteration 1
Iteration 3
Iteration 2
Lower risk
Easier Reaction to change
Better Time to Market for high priority
Better Estimates
Early Feedback
Notes: Match with iCORE focus areas.
Pervasive character of software

## Slide 24: Iterative and Incremental Delivery
Initial Objectives
Initial course
New Objectives
Revised course
CHANGE

## Slide 25: IID – Design to schedule
Stages prioritised
lower priority last. Thus if deadline or budget
is reached before product finished lowest priority stages can be omitted.

## Slide 26: IID – with feedback
(Tom Gilb, 1988 – he called it “evolutionary”/ “evo”)
Gilb, T., Principles of Software Engineering Management, Addison-Wesley, 1988
Each stage is VALUABLE!
Architecture at each stage Must be OPEN = easy to change and add to

## Slide 27: Iteration suits object-orientation
Design
Code
Test
Analysis
Source: G. Wilkie 1993

## Slide 28: Rational Unified Method (1998): Iteration Again!
Req.s
Analysis
Design
Impl.
Test
Iteration 1
Req.s
Analysis
Design
Impl.
Test
Iteration 2
Req.s
Analysis
Design
Impl.
Test
Iteration 3
Iterations can overlap
As one iteration is about to stop, another is starting

## Slide 29: Emphasis changes over iterations
Iterative and Incremental: Rational Unified Process
1998
Source: IBM

## Slide 30: Showing what’s happening and when: The Gantt Chart
Whatever methodology an organisation adopts, planning is important
The Gantt chart, named after Henry Gantt, allows development strands and the relationships between them, to be represented on a timeline
The Gantt chart above, created with Microsoft Project, is intended to represent an iterative development process involving some design, some implementation, some testing, then back to design...

## Slide 31: Software Process Maturity
A software development process is mature
  if the development activities are well defined and
  if management has some control over the quality, budget and schedule of the project
Process maturity is described with
  a set of maturity levels and
  the associated measurements (metrics) to manage the process
Assumption:
  With increasing maturity the risk of project failure decreases

## Slide 32: SEI Capability Maturity Level
1. Initial Level
  also called ad hoc or chaotic
2. Repeatable Level
  Process depends on individuals ("champions")
3. Defined Level
  Process is institutionalized (sanctioned by management)
4. Managed Level
  Activities are measured and provide feedback for resource allocation (process itself does not change)
5. Optimizing Level
  Process allows feedback of information to change process itself

## Slide 33: CMM Level 1 – Initial
Ad hoc approach to software development activities
No problem statement or requirements specification
Inputs and Outputs not defined in advance
Output is expected
  but nobody knows how to get there in a deterministic fashion
Similar projects may vary widely in productivity
Capability Maturity Model

## Slide 34: CMM Level 2 - Repeatable
Inputs and outputs are defined
  Input: Problem statement or requirements specification
  Output: Source code
Process itself is a black box (activities within process are not known)
  No intermediate products are visible
  No intermediate deliverables
  Project Plan is used and tracked
  All deliverables and processes reviewed (QA role)
  Configuration Management exists

## Slide 35: CMM Level 3 - Defined
Defined software process on all projects
Personnel assigned to improve process (E.g. QA team)
Activities of software development process are well defined with clear entry and exit conditions.
Intermediate products of development are well defined and visible
Peer reviews

## Slide 36: CMM Level 4 - Managed
Quantitative Process Management
  Productivity and quality metrics defined and constantly measured
Quality Management
  Organisation has quality goals and monitors these
Uses information from early project activities to set priorities for later project activities (intra-project feedback)
  The feedback determines how and in what order resources are deployed
Effects of changes in one activity can be tracked in the others

## Slide 37: CMM Level 5 - Optimised
Measures from software development activities are used to change and improve the current process
This change can affect both the organization and the project:
  The organization might change its management scheme
  A project may change its process model before completion

## Slide 38: Agile Methods
Processes and techniques for incremental and iterative software development with an emphasis on developers, customers and flexibility
Agile Manifesto (2001)
  “We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
    Individuals and interactions over processes and tools
    Working software over comprehensive documentation
    Customer collaboration over contract negotiation
    Responding to change over following a plan”
Valuable
More Valuable

## Slide 39: What does the Agile Manifesto Mean?
Individuals and interactions over processes and tools
Adaptive, empowered, self-organising teams
Minimal planning
Continuous Process Refinement
Working software over comprehensive documentation
Iterative and Incremental Approach
Working Software = main metric
All other artefacts minimised
Customer collaboration over contract negotiation
Customers become ‘part of team’
Adaptive, customer relationship
Responding to change over following a plan
Emergent requirements
Frequent inspections

## Slide 40: 12 Principles of Agile (1)
1. Satisfy customer through early and frequent delivery
2. Welcome changing requirements even late in the project
3. Keep delivery cycles short (2 - 6 weeks)
4. Business people and developers work together daily
5. Build projects around motivated individuals
6. Emphasise face-to-face communication
Notes: Strong correlation between final quality and frequent deliveries of increasing functionality
Changes viewed as good – the team has learned what it will take to satisfy customer
Software, not documents or plans
Obvious
People who are the team are most important
Less opportunity for ambiguity

## Slide 41: 12 Principles of Agile (2)
7. Working software is the primary measure of progress
8. Promote sustainable development pace
9. Continuous attention to technical excellence and good design
10. Simplicity (maximise amount of work not done) is essential
11. Best results emerge from self-organising teams
12. Team reflects regularly on improvement (what, when, where, why)
Notes: 7. Not “What phase are we now in” but “30% of software is now working for customer”
8. Don’t borrow tomorrow’s health and energy to get more done today
9. Produce only the highest quality tests and code you can
10. Do what is needed today … and then see if you might break something tomorrow (i.e. test)
11. Responsibilities communicated to the teams as a whole, and team determines best way to fulfil them
12. Obvious

## Slide 42: Agile Methods
About 10 “Agile Methods” since mid 90’s
  Extreme Programming (XP)
  Scrum,
  Feature Driven Development
  Crystal
  DSDM
  Rational Unified Process
  Lean Software Development
Scrum and Extreme Programming are the best known ones
  Scrum emphasises project management
  XP emphasises developer activity

## Slide 43: What is Extreme Programming?
Things we know from Software Engineering:
Software Eng. Practice | XP Principles
Code Reviews are good | Review code all the time
Testing is good | Everybody tests all the time
Design is good | Part of daily business
Simplicity is good | Always have the simplest design that does the job
Architecture is important | Everybody works in refining architecture
Integration Testing is important | Continuously integrate and test
Short Iterations are good | Make iterations really short
Pair Programming
Unit and functional tests
Refactoring
Simplest Design that works
Use of a metaphor
Continuous Integration
The Planning Game

## Slide 44: Extreme Programming (XP)
Taking things to extreme e.g. if inspection is good, do it all the time = pair programming
Sample Practices:
  1-3 week iterations
  User Stories for collecting requirements
  On-site customer
  Test Driven Development (XUnit)
  Do the simplest thing possible
  Refactoring
  Coding Standards
  Continuous integration

## Slide 45: Extreme Programming

## Slide 46: Extreme Programming – Main contributions
Small Releases
  Small but big enough to give value
Pair Programming
  Driver – writes the code
  Partner – Thinks about missing tests, integration issues etc
  Pairs change frequently
Refactoring
  Simplifying/ improving code
  Automated tests check behaviour not changed

## Slide 47: Extreme Programming – Main contributions
Test-Driven Development (or Test First)
  Write unit tests first, before the code
  “Any program feature without an automated test simply doesn’t exist” - Kent Beck
  Use of Unit Testing Tools e.g. Junit (www.junit.org)
Continuous Integration
  Integration builds at end of day (or even continuously)

## Slide 48: Software Engineering
Chapter 2
Software Process (Life Cycle)
Learning Outcomes
  Appreciate the need for a defined software process
  Be able to describe in detail the main software process models
  Be able to compare software process models and choose between them
  Understand software process improvement and maturity
  Know about alternative approaches – agile and reengineering
Text: Priestley Chapter One and Chapter Three
Bruegge & Dutoit Chapter Fifteen and Chapter Sixteen